Learning Outcomes:

- Self-awareness: I explore my interests and discover my strengths and areas for growth

- Undertake challenges that help develop new skills

- Initiate and plan activities:

- Persevere in action and commit to my CAS experiences

- Working collaboratively with others: Each team ma

- Engagement with global issues and intercultural understanding

- Consider the ethical implications of their actions

Project Title: RPG Game Promoting Mental Protection, Equity, and Call for Environmental Protection

### Project Overview

This project entails the collaborative development of a Top-Down 2D Role-Playing Game (RPG) using Pygame. The team aims to create an immersive, interactive narrative that transcends traditional entertainment by integrating three core global issues—mental health awareness, social equity, and environmental stewardship—directly into the gameplay mechanics.

Rather than relying on combat and conquest, the game will challenge players to navigate a world where environmental degradation tangibly impacts the mental well-being of the community. The narrative requires players to make ethical decisions regarding resource distribution, thereby simulating the complexities of achieving social equity in a scarcity-driven environment.

# 1. Narrative Design & Thematic Integration

The primary objective is to craft a compelling, non-linear story where gameplay serves the narrative, not the other way around. The team will focus on writing complex character arcs that personify the project's three core themes:

- Mental Protection: The script will feature dialogue options and scenarios based on psychological research, focusing on empathy and de-escalation rather than conflict. The narrative will explore how environmental stress triggers mental health crises in characters.

- Equity: The story will present the player with "dilemma points"—critical narrative junctures where resources must be shared. The writing will challenge the player to dismantle systemic inequalities within the game world through dialogue and decision-making.

- Environmental Protection: The narrative setting itself will act as a character. The team will write lore and backstory that explains how the game world reached a crisis point, using "environmental storytelling" (visual cues in the level design) to show the consequences of neglect without needing heavy exposition.

# 2. Visual Presentation & Artistic Direction

The team aims to develop a cohesive and emotive 2D art style that prioritizes atmosphere over realism.

- Color Psychology: The team will design dynamic color palettes that shift to reflect the "mental state" of the game world. For example, the art direction will transition from desaturated, oppressive tones (representing pollution and despair) to vibrant, warm hues (representing healing and equity) as the player progresses.

- Symbolic UI Design: The User Interface (UI) will be designed to reinforce the themes. Instead of standard "health bars," the HUD will visually represent the community's stability and mental resilience, keeping the themes constantly in the player's view.

- Asset Creation: The team will focus on creating custom 2D sprites and environments that feel "hand-crafted," ensuring every visual element serves a purpose in building the world’s mood.

3. Audio-Visual Immersion & Atmosphere

To compensate for the limitations of a 2D perspective, the team will place a heavy emphasis on sound design and pacing to create emotional weight.

- Atmospheric Soundscaping: The goal is to create an immersive audio environment—using ambient sounds (wind, machinery, nature) and a reactive soundtrack that shifts intensity based on the narrative tension rather than combat.

- Pacing & Flow: The level design will be structured to allow for moments of reflection. The team will design "quiet zones" within the game where the player is encouraged to pause and observe the environment, reinforcing the meditative aspect of the "Mental Protection" theme.

4. Player Experience & Impact

The ultimate goal is to deliver a transformative experience rather than a competitive one.

- Reflective Gameplay: The team aims to design gameplay loops that reward patience and cooperation. The victory condition will not be "defeating the boss," but rather achieving a state of balance in the game world.

- Accessibility: The design will ensure the game is accessible to non-gamers, prioritizing intuitive controls and clear storytelling so that the message of the project reaches a broad audience regardless of their gaming skill level.

Project Phase 1: Conceptualization & Narrative Architecture

Project Phase

The main point for this phase is to create a non-linear story in which the gameplay is a conduit for the themes in the project.

- Task 1.1: Create Thematic Narrative Arcs. Create character arcs that embody intellectual protection, equity, and nature care.

- Task 1.3: Identify “Dilemma Points." Create challenging points for narratives that involve decision-making for social equity as a way to simulate the dilemmas of achieving social equity.

- Task 1.4: Lore & Environmental Backstory. Develop a history for the world in which the game is set, explaining its situation at the present day, with a focus on making the environment itself a character through the use of "environmental storytelling".

Project Phase 2: Visual Direction and Symbolic UI Design

Project Goals

The purpose of this stage is to develop an artistic 2D style that expresses the theme of the game.

- Task 2.1: Implement Color Psychology. Develop a dynamic color scheme that transitions from desaturated, oppressive colors (pollution, hopelessness) to bright, hopeful colors (healing, equity) that change depending on the player’s progress.

- Task 2.2 [5 hours] [Jayden]: Design Symbolic HUD/UI. Create a User Interface which replaces conventional health bars with symbols of community stability and mental strength. [due date: ]

- Task 2.3 [20 hours] [Jayden]: Create Custom 2D Assets. Create manually crafted sprites and scenes that help build the mood of the world. [due date: July 10th]

Project Phase 3: Technical Development (Using Unreal Engine 5)

The group would utilize Unreal Engine 5 to create a mechanical system that would not include conquest or combat.

- Task 3.1 [5 hours] [Oscar]: Create Top-Down Mechanics. Implement the movement and interaction systems for a 2D RPG perspective. [due date: ]

- Set up the python environment

- Research and setup any libraries / extensions need to be used

- Program the basic control algorithms

- Program the game environment using the art assets Jayden created

- Task 3.2 [5 hours] [Everyone]: Engineer Non-Combat Gameplay Loops. Design systems which encourage patience, cooperation, and balance rather than "defeating a boss." [due date: July 31st]

- Task 3.3 [3 hours] [Everyone]: Resource Distribution Systems. Develop the mechanisms for the "dilemma points" at which the players encounter the world's resource shortages and systemically based inequalities. [due date: Aug 10th]

Project Phase 4: Audio-Visual Immersion and Pacing

This stage adds to the emotional intensity of the experience through sound and level.

- Task 4.1: Atmospheric Soundscaping. Create an immersive audio environment through the use of ambient sound such as wind and machinery.

- Task 4.2: Create Reactive Soundtrack. Design a soundtrack whose dynamics change in response to story tension instead of combat notifications.

- Task 4.3 [4 hours] [Eason]: Design "Quiet Zones." Levels that contain reflection points to give players a time to reflect on their environment, thus embedding the theme of protecting their minds. [due date: May 23rd]

Project Phase 5: Accessibility & Impact Assessment

Introduction

The final stage makes sure that the project achieves an impact and reaches a large audience.

- Task 5.1 [3 hours] [Oscar]: Intuitive Control Mapping. Improve the controls so the game is accessible to people who do not play games, keeping the gameplay centered on the story rather than gaming ability. [due date: July 31st]

- Task 5.2 [2 hours] [Eason]: Ethical Implication Review. Evaluate the game to verify that it satisfies the learning outcome of thinking about the ethical implications of the behavior shown in the story. [due date: Aug 5th]

- Task 5.3 [3 hours] [Jayden]: Victory Condition Verification. Verify that the end-game condition is reached via the balance of the world, rather than the traditional means of competition. [due date: August 10th]

| Task 2.2 [5 hours] [Jayden: Design Symbolic HUD/UI. Create a User Interface which replaces conventional health bars with symbols of community stability and mental strength. [due date: ] ✅ |  |  |  |
| --- | --- | --- | --- |
| 1. Draw the HUD/UI wireframe |  |  | Changed |
| 2. Research and implement the color scheme for the ui |  |  | ✅ |
| 3. Create a high-fidelity model for ui/hud base on the wireframe given |  |  | ✅ |

| Task 2.3 [20 hours] [Chen Yi & Jayden]: Create Custom 2D Assets. Create manually crafted sprites and scenes that help build the mood of the world. [due date: ] ✅ |  |  |  |
| --- | --- | --- | --- |
| 1. Create a first set of core assets: main character, broken trees, basic NPC sprites, pathways, buildings, and simple environments |  | May 20th | ✅ |
| 2. Create damaged and polluted environment assets, common resources, rocks, houses, and some scenes |  | May 25th |  |
| 3. Create damaged and polluted assets, such as broken trees, grey water, waste, smoke, damaged houses, and darker background elements. |  | May 30th |  |
| 4. Create restorative and cleaner spaces, brighter natural areas, restored plants, and improved buildings, etc |  | July 6th |  |

| Task 4.3 [4 hours] [Eason]: Design "Quiet Zones." Levels that contain reflection points to give players a time to reflect on their environment, thus embedding the theme of protecting their minds. [due date: May, 23rd] ✅ |  |  |  |
| --- | --- | --- | --- |
| 1. Identify the Purpose of the Quiet Zone [1 hour] |  | Friday, May 15th | ✅ |
| 2.Design a Calm and Minimal Environment [1 hour] |  | Saturday, May 16th | ✅ |
| 3. Add Interactive Reflection Elements [1 hour] |  | Sunday, May 17th |  |
| 4. Connect the Quiet Zone to Gameplay and Theme [1 hour] |  | Saturday, May 23th |  |